## Slide 1: PRE-CLOSE DATA SHARING RULES

## Slide 2: Integration leads require additional data to create integration plans
The Process
Work streams request data to be “harvested”
Acquirer and Acquired Co. legal teams determine if the data requested is
Non-Sensitive: OK for integration team to review
Sensitive: giving a business a competitive advantage or inﬂuence
All requests are considered and data is retrieved, if possible
As we get near to closing the deal, data will get declassiﬁed
Data is placed into a Virtual Data Room (VDR)
Integration Team folder, for Non-Sensitive data
Clean Team folder and Legal Only folder for Sensitive data
02
© 100-Day Advisors MandAPlaybook.com

## Slide 3: Finished
Process Flow
Data already in Integration Team area of VDR?
Legal deﬁnes data as Sensitive?
Acquirer team escalates
issue?
Work Stream requests data using Smartsheet
Acq. Co. Point of Contact
assigned to ﬁnd or create data
Placed into Integration Team area of VDR
Places into VDR, Clean Team folder for later access
Places into VDR, Legal Only folder for Day 1 access
Escalation process
Data needs to be created. Acquired Co. resource constraints: declines creating data
If belongs in VDR, Acquired Co. Point of Contact assigned to ﬁnd data
Yes
Yes
No
03
© 100-Day Advisors MandAPlaybook.com

## Slide 4: Weekly Data Harvesting Meetings
Legal & IMO will review requests and approve
IMO holds weekly meeting with Legal teams to review data requests
Slated for Wednesdays
Submit your requests by Tuesday close of business to be considered in this meeting
Mon
Tues
Wed
Thur
Fri
KEY EVENTS
Team Leads submit requests
IMO meeting w/Legal
Legal reviews requests
Acquired Co. responses
IMO monitors responses
05
© 100-Day Advisors MandAPlaybook.com

## Slide 5: Escalation Scenarios
Data Needs to be Created By Acquired Co.
Declared “Sensitive” by Acquired Co.
Mitigation Steps:
1. LEGAL TEAM TO SIGN OFF REQUEST Store data responses in a ﬁle
2. REQUEST MEETING TO RESOLVE
DEPENDING UPON THE CRITICALITY, TEAM MAY
Clarify the importance
“Horse Trade” other requests to create bandwidth
Legal team to agree on agenda in advance
3. ESCALATE TO INTEGRATION MANAGER
4. ESCALATE TO EVP
06
© 100-Day Advisors MandAPlaybook.com

## Slide 6: Escalation 1: Ask Speciﬁc Questions
If you are not given access to a document
Because some of the content is sensitive, ask speciﬁc questions that you want answered
Questions should be
written in a Word document
Create a new request in the Data Request Smartsheet
In Detailed Description ﬁeld add the text “See attached ﬁle”
Add the ﬁle to that row
07
© 100-Day Advisors MandAPlaybook.com

## Slide 7: Escalation 2: Meeting Request
Request meeting in Smartsheet
Must include meeting agenda
Attach a ﬁle with the agenda to the row that has the request
IMO and Legal approve the meeting
Stick to the agreed agenda
Be aware of HSR restrictions
08
© 100-Day Advisors MandAPlaybook.com

## Slide 8: General FAQs
What is considered Sensitive Data?
Generally, it is information that can affect the business of Acquired Co. if the acquisition were to not take place
What do I do if someone emails me the data?
This is a violation of HRC rules
Copy and paste the email into a Word document
Place it into your xyz folder
Reply to the email to tell the contact what you’ve done
What if I have issues accessing Smartsheet or xyz?
Contact 100-Day Advisors
Q1
Q2
Q3
09
© 100-Day Advisors MandAPlaybook.com

## Slide 9: Acquired Co. - Speciﬁc FAQs
How do the Acquired Co. staff know who or where to send their data to?
Send to Point Of Contact (POC) - the
Acquired Co. team has access
Q4
What if only part of the data is available?
Give what you can ASAP, with a readme doc that explains why only part is available
Q5
10
© 100-Day Advisors MandAPlaybook.com

## Slide 10
11
© 100-Day Advisors MandAPlaybook.com
Email: inquiries@ MandAPlaybook.com
Website: MandAPlaybook.com