## Slide 1
Integration Management
Office (IMO)
Charter and Tools

## Slide 2
IMO Charter
IMO Charter serves as the focal point for data collection, prioritization, and achievement of results.
Key Responsibilities
Report on the health of key integration programs/projects
Track synergies, milestones achieved, and other progress measures
Report integration progress to:
  Steering Committee: Monthly
  Core IMO Team: Weekly
  Board of Directors: Quarterly
Identify, track, and seek resolution to issues and risks
Ensure linkages and dependencies between projects are managed
Practical Support
Provide project management and financial resources as required by the business
  Assess PM needs by workstream and revise assignments
Facilitate work sessions
Support financial and timeline analyses
Drive coordinated communication of integration progress
Tools
Master Integration Timeline
Integration Dashboard
Issue/Decision Database
2
© 100-Day Advisors MandAPlaybook.com

## Slide 3
Integration Dashboard
Provide executive view
Overall health of the integration to assist in decision-making and prioritization
Provide visibility
Help executives and owners drive progress on key integration items
Bound the integration
Ensure it has a clear finish line
Consumers:
IMO, Management Team, Project Owners/Teams
Tool Owner:
IMO – (assign owner)
Update Process:
Weekly status report from each PM on project dashboard Synergy team/Finance provide monthly updates on synergy measures OD/HR provide monthly updates on headcount measures Other identified measures assigned to owners as the measures are developed
3
© 100-Day Advisors MandAPlaybook.com

## Slide 4
Issues and Decisions Database
Objective
Provide comprehensive list of Steering Committee and IMO-level issues to assist in tracking
toward resolution
Consumers
IMO and Steering Committee
Tool Owner
IMO
Update Process
Weekly status reports and decisions at integration meetings feed database; change requests may trigger additions/changes to decisions database
4
© 100-Day Advisors MandAPlaybook.com

## Slide 5
Steps to Finalize
Master Integration Timeline
Review/confirm owners
Add formatting to better reflect common phases for systems projects
Reconfirm with all Team Leads/PMs
Begin maintenance
Integration Dashboard
Refine based on recent input/align with Master Timeline as appropriate
  Decide on incorporating backup with health of each individual project
Collect feedback on contents and measures
Define method of measure maintenance and use
Introduce to IMO at monthly meeting as part of implementation management discussion
Issues and Decisions
Combine various issue lists to create one consolidated IMO-level source
Prioritize and decide approach for treatment
Assign IMO resource to manage list
5
© 100-Day Advisors MandAPlaybook.com

## Slide 6
Consulting Inquiries:
Email: inquiries@100DayAdvisors.com
Website: MandAPlaybook.com/consulting
6